SOFTWARE DEVELOPMENT AGREEMENT

This Agreement is made and entered into this ___ day of __________, 202, by and between:

Developer: Umeka Lilian N

Client: Alebaz Business Services

Collectively referred to as the "Parties."

1. PROJECT SCOPE

The Developer agrees to develop Alebaz.com, a business showcase and marketplace platform with the following features:

1.1 Sellers / Business Owners

- Registration/Login

- Business Profile creation & editing (Name, description, address, contact info)

- Upload images

- Add/edit/delete products/services (Name, price, description)

- Manage Listings

- Subscription tiers (Free, Basic, Pro) controlling visibility and upload limits

1.2 Buyers

- Registration/Login

- Browse businesses by category

- View business profiles with media gallery

- Shop online: add to cart, checkout, pay via Paystack

- Contact sellers (WhatsApp, phone, email)

- View order confirmation

1.3 Admin Panel

- Dashboard (Total users, sellers, orders, subscriptions)

- Manage Users (edit/delete seller & buyer accounts)

- Content Moderation (approve/remove uploads/products)

- Order Management & Delivery Confirmation

- Payout Management (approve payments to sellers)

- Subscription Controls (add/edit pricing plans)

1.4 Mobile App

- Full replication of web platform

- Mobile enhancements: in-app shopping, seamless media uploads, subscription upgrade,

- 1.5 Additional Features

1. Crypto Manual Payment Integration – Users can make manual crypto payments directly.

- Additional Cost: ₦100,000

- Integrated with the main platform

2. Chat & Call System (Separate) – API Integration

- Real-time 1-on-1 chat

- Offline message delivery

- Message history

- Voice calls inside app

- Accessible via Android app + Web browser

- Development Cost: ₦800,000

- Timeline: 2 months

- Note: Payment for this feature is separate from main development milestones and has not yet been made.

2. PROJECT TIMELINE

| Phase | Tasks | Duration |
| --- | --- | --- |
| Month 1 | React frontend (web SPA + basic UI pages), Media upload module | 4 weeks |
| Month 2 | Laravel API (auth, media, products, subscriptions), Database design, Web/app integration | 4 weeks |
| Month 3 | Admin panel (React), Full Paystack integration, Mobile app core logic integration (React Native) | 4 weeks |
| Month 4 | Full web & mobile app synced, Deployment (Web + Android build), Final testing & bug fixes | 4 weeks |

3. BUDGET SUMMARY

3.1 Core Development (Web + Mobile)

| Task | Price (₦) |
| --- | --- |
| Laravel API | 500,000 |
| React Frontend | 400,000 |
| React Native Mobile App | 500,000 |
| Admin Panel | 100,000 |
| Crypto Manual Payment Integration | 100,000 |
| TOTAL DEVELOPMENT COST | 1,600,000 |

3.2 Additional/External Costs (Paid by Client)

| Item | Cost | Notes |
| --- | --- | --- |
| Hosting (Hostinger, 1 Year) | ₦250,000 or less | Shared Hosting |
| Paystack Integration | ₦100,000 | Subscription payments |
| App Domains (Google Play / Apple Store) | $25 / $99/year | Optional |

3.3 Chat & Call Feature (Separate)

| Item | Price (₦) | Notes |
| --- | --- | --- |
| Chat + Voice | 800,000 | Separate from main milestone payments, unpaid |

4. PAYMENT PLAN (MILESTONE-BASED)

| Phase | Tasks / Deliverables | Duration | Payment % | Amount (₦) | Amount Paid (₦) | Payment Trigger |
| --- | --- | --- | --- | --- | --- | --- |
| Phase 1 | React frontend (SPA), Basic UI + Media upload module | Month 1 | 30% | 480,000 | 450,000 | Upfront (Before work begins) |
| Phase 2 | Laravel API development, Database design, Web/app integration | Month 2 | 30% | 480,000 | 450,000 | After demo & review of API/backend |
| Phase 3 | Admin panel, Full Paystack integration, Mobile app core logic | Month 3 | 20% | 320,000 | 300,000 | After admin & app core review |
| Phase 4a | Full web & mobile app synced, Deployment, Final testing | Month 4 | 10% | 160,000 (+ 30,000 + 30,000 + 20,000 balance from pay 1, 2 and 3) = 240,000 | 250,000 | After final review & deployment |
| Phase 4b | 6-Month Maintenance Completion | 6 months | 10% | 150,000 | 0 | After 6 months of uptime/maintenance |

Note:

- Total Paid So Far: ₦1,450,000 (450k + 450k + 300k + 250k)

- Remaining Balance for Main Development: ₦150,000 (after 6 months maintenance)

- Chat & Call Feature: ₦800,000 (new feature, unpaid)

5. HOSTING & INFRASTRUCTURE

- Platform: Hostinger

6. TERMS & CONDITIONS

- Ownership: All code, designs, and assets developed for Alebaz.com will remain the property of Alebaz Business Services after full payment.

- Confidentiality: Developer agrees not to disclose project information to third parties without written consent.

- Maintenance & Support:

  - 6 months of maintenance post-launch for core development.

  - Additional support billed separately.

7. ACCEPTANCE

By signing below, both parties agree to the scope, cost, and terms outlined in this agreement.

Developer: Umeka Lilian N
Signature: ___________________ Date: __________

Client: Alebaz Business Services
Signature: ___________________ Date: __________